|  | GUJARAT TECHNOLOGICAL UNIVERSITY K. D. POLYTECHNIC, PATAN DEPARTMENT OF COMPUTER ENGINEERING Subject: Minor Project ¦ Subject Code: DI05000341 ¦ Semester: 5 |  |
| --- | --- | --- |

MINOR PROJECT LOGBOOK

Team Details (Group Size: Minimum 2 – Maximum 5 Students)

| Sr. No. | Enrollment Number | Student Name | Class | Batch |
| --- | --- | --- | --- | --- |
| 1 (TL) | 246310307123 | PATEL SHUBH MAHESHKUMAR | 5th Sem | Batch A |
| 2 | 246310307028 | DAVE KRUSHANK JIGNESHBHAI | 5th Sem | Batch A |
| 3 | 246310307090 | PATEL FIYANS BABUBHAI | 5th Sem | Batch A |
| 4 | 246310307147 | PRAJAPATI VEER HEMENDRAKUMAR | 5th Sem | Batch A |

Note: Fill only the required number of rows as per actual team size.

Project Details

Project Title: DineFlow AI: Next-Generation Restaurant Cloud POS, Contactless QR Ordering, Real-Time KDS & Smart ERP System

| Name of Project Guide: Prof. Yagnesh Patel __________________________________ | Signature: __________________________________ |
| --- | --- |

WEEKLY LOGBOOK RECORD (WEEK 1 – WEEK 15)

| Week No. | Date | Work Planned | Work Completed | Remark | Guide Signature |
| --- | --- | --- | --- | --- | --- |
| 1 | 06/07/2026 - 11/07/2026 | Project domain selection, study of restaurant operations, field survey of manual billing and paper KOT bottlenecks. | Visited 3 local restaurants/cafes in Patan; documented order delays, paper slip loss, and cashier re-entry errors during peak rush. | Problem identification approved. |  |
| 2 | 13/07/2026 - 18/07/2026 | Literature survey of existing commercial POS systems (Petpooja, Toast, POSist); formulation of project scope & objectives. | Analyzed limitations of legacy desktop software and proprietary hardware; finalized scope of DineFlow AI multi-tenant cloud PWA. | Literature survey comprehensive; topic approved. |  |
| 3 | 20/07/2026 - 25/07/2026 | Requirement engineering, feasibility analysis, and drafting Software Requirement Specification (SRS) document. | Formulated functional requirements (QR ordering, POS, KDS, Soundbox, Recipe ERP) and non-functional targets (<300ms latency). | SRS reviewed; proceed to system design. |  |
| 4 | 27/07/2026 - 01/08/2026 | System architecture modeling, block diagram creation, and Data Flow Diagrams (DFD Level 0, Level 1, and Level 2). | Formulated 3-tier architectural model (Client Interaction, Cloud Processing, Kitchen Output); mapped data flows. | Architecture and DFDs verified. |  |
| 5 | 03/08/2026 - 08/08/2026 | Relational database schema modeling, ER diagram construction, and database normalization up to 3NF. | Designed MySQL database with 12 normalized entities (restaurants, users, tables, categories, menu_items, recipes, raw_materials, orders, items). | DB schema normalized to 3NF satisfactorily. |  |
| 6 | 10/08/2026 - 15/08/2026 | Backend framework setup, Laravel 11 MVC core configuration, and multi-tenant isolation middleware development. | Initialized Laravel 11 project, created TenantScope global model query filters, and configured RBAC authentication guards. | Multi-tenant security isolation verified. |  |
| 7 | 17/08/2026 - 22/08/2026 | Contactless dynamic QR code engine and customer-facing digital menu PWA interface development. | Built mobile-first PWA with Alpine.js & Tailwind CSS; implemented table QR code scanning, menu browsing, and cart state. | PWA menu interface responsive and user-friendly. |  |
| 8 | 24/08/2026 - 29/08/2026 | Cashier Web POS billing terminal interface and rapid counter checkout engine implementation. | Developed touch-optimized POS screen, real-time table floor grid, split billing (Cash/UPI/Card), and auto-GST computation. | POS counter billing operational; tested successfully. |  |

WEEKLY LOGBOOK RECORD (WEEK 1 – WEEK 15)

| Week No. | Date | Work Planned | Work Completed | Remark | Guide Signature |
| --- | --- | --- | --- | --- | --- |
| 9 | 31/08/2026 - 05/09/2026 | Kitchen Display System (KDS) queue development and real-time bidirectional WebSocket synchronization. | Integrated Pusher WebSockets; orders placed via QR/POS push instantly to KDS display queue with color-coded timers (<240ms). | WebSocket sub-second sync demonstrated in lab. |  |
| 10 | 07/09/2026 - 12/09/2026 | ESC/POS thermal receipt printer interfacing and raw byte-stream driver implementation. | Interfaced 58mm/80mm USB/Bluetooth thermal printer; built direct browser print driver bypassing print dialogues for silent instant printing. | Hardware printing verified on physical printer. |  |
| 11 | 14/09/2026 - 19/09/2026 | Web Audio API integration and Gujarati regional voice soundbox alert system development. | Engineered HTML5 speech synthesis module broadcasting automated voice order alerts in Gujarati ('નવો ઓર્ડર: ટેબલ ૧, ૨ આઇટમ્સ'). | Innovative regional voice alert approved. |  |
| 12 | 21/09/2026 - 26/09/2026 | Smart recipe costing ERP and automated gram-level raw material stock depletion engine. | Implemented Bill of Materials (BOM) linking dishes to raw ingredients; automated atomic DB stock deduction on every order confirmation. | Recipe inventory depletion logic verified. |  |
| 13 | 28/09/2026 - 03/10/2026 | System testing, security vulnerability auditing (IDOR / SQLi), and performance benchmarking. | Executed 24 automated PHPUnit test suites; verified 100% tenant isolation; benchmarked sub-300ms average response time under simulated load. | Security and performance testing passed. |  |
| 14 | 05/10/2026 - 10/10/2026 | Production cloud server deployment, Nginx configuration, and SSL/TLS certificate setup. | Deployed DineFlow AI on AWS EC2 Ubuntu 24.04 LTS instance at dineflowai.duckdns.org; configured Let's Encrypt TLS 1.3 with A+ security rating. | Live cloud deployment verified online. |  |
| 15 | 12/10/2026 - 17/10/2026 | Final GTU Minor Project Report documentation, logbook completion, presentation slide preparation, and viva rehearsal. | Compiled complete 17-page GTU project report with formal index and code appendix; prepared 17-slide PPT; finalized logbook records. | Minor project completed satisfactorily; eligible for Viva. |  |

ANNEXURE: OFFICIAL GITHUB REPOSITORY & CODE CONTRIBUTION SUMMARY

DineFlow AI: Minor Project (DI05000341) | Git Verification Record

1. GitHub Repository Overview & Verification Details

| Public GitHub Repository | https://github.com/Shubh-Patel-07/DineFlow-AI |
| --- | --- |
| Repository Owner / Account | Shubh-Patel-07 (Patel-Shubh-07) |
| Total Commits Recorded | 1,532+ Commits (Verified via Git Shortlog across 15 Weeks) |
| Primary Active Branches | main, feature-teamlead, feature-krushank, feature-fiyans, feature-veer |
| Live AWS Cloud Server | https://dineflowai.duckdns.org (Ubuntu 24.04 LTS) |
| Project Guide & Dept. | Prof. Yagnesh Patel ¦ Computer Engineering, KDP Patan |

2. Team Member Code Contribution & Task Allocation Breakdown

| Member Name | Branch | Engineering Module | Commits | Share |
| --- | --- | --- | --- | --- |
| PATEL SHUBH MAHESHKUMAR (Team Lead - 246310307123) | feature-teamlead & main | Architecture, Laravel 11 Backend API, MySQL 3NF DB, AWS Cloud Deploy | 1,422 | 80% |
| DAVE KRUSHANK JIGNESHBHAI (Member - 246310307028) | feature-krushank | Cashier Web POS Screen, F1-F9 Shortcuts, Table Grid Interface | 68 | 10% |
| PATEL FIYANS BABUBHAI (Member - 246310307090) | feature-fiyans | Admin Inventory ERP, Recipe BOM Depletion Logic, Dynamic QR Generator | 32 | 6% |
| PRAJAPATI VEER HEMENDRAKUMAR (Member - 246310307147) | feature-veer | Customer Digital Cart Drawer, Mobile UI Layouts, KDS Stepper, QA | 10 | 4% |

3. Key Chronological Milestone Commits:

| Commit SHA | Date | Author | Engineering Deliverable Summary |
| --- | --- | --- | --- |
| 749c654 | 2026-10-28 | Shubh Patel | docs(gtu): align Slide 3 industry stats and Slide 11 4-stage build sequence with GTU demo PPT |
| 132c046 | 2026-10-28 | Shubh Patel | docs(gtu): remove BOM section, format algorithms in formal CS boxes, convert PPT to 100% light theme |
| b338628 | 2026-10-28 | Shubh Patel | docs(gtu): finalize 18-slide PPTX, 8-chapter DOCX report with embedded block/circuit/flowchart diagrams |
| 5fe6564 | 2026-10-28 | Krushank Dave | feat(pos): optimize F1-F9 express keyboard shortcuts & offline table matrix grid cache |
| 70b4cfa | 2026-10-28 | Fiyans Patel | feat(inventory): implement gram-level recipe BOM auto-deduction & dynamic QR generator |
| 10eb406 | 2026-10-28 | Veer Prajapati | feat(cart): enhance mobile responsive cart drawer and real-time KDS status polling stepper |
| 311cd92 | 2026-10-28 | Krushank Dave | fix(pos): resolve cash drawer solenoid trigger timing on ESC/POS thermal receipt print |
| 124cbc0 | 2026-10-28 | Fiyans Patel | feat(inventory): add threshold low-stock warning triggers and ingredient reorder alerts |
| cf1b1c2 | 2026-10-28 | Shubh Patel | feat(customer-menu): switch default theme to Light Emerald Green matching mobile app branding |
| 201db4a | 2026-10-28 | Shubh Patel | fix(deploy): add fix_db_and_500.sh script to automatically resolve MySQL credentials & permissions |

| Candidate Verification Signature: _______________________________ PATEL SHUBH MAHESHKUMAR (For and on behalf of Project Team - 246310307123) | Project Guide Approval & Signature: _______________________________ Prof. Yagnesh Patel (Lecturer, Computer Engg., KDP Patan) |
| --- | --- |